## Circle Language Spec Plan Organize Computer Language Ideas 2008-09 Project Summary

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

### Goal

In between the projects Commands Spec and Parameter Spec,  
the ideas of computer language were organized

and an attempt was made to look at the bigger whole of the computer language.

### Super-Project

Circle Language Spec, Command as a Concept Spec

### Date & Time

September 1 , 2008 – September 3, 2008

3 days

11 hours of work

### Project Steps

- Gathered up any idea that could be found about computer language written down somewhere, organized the ideas, not just the ones about parameters.

- Gathered ideas.

- Categorized ideas.

/ Ordered the ideas by documentation order

/ Sub-categorized ideas.

- Dropped ideas into the system documentation.

- Moved all ideas from project planning descriptions to system documentation.

- Reconsidered the primary goals with *Circle Language Spec*