# Circle Language Spec Plan Planning + Black Box Spec Part A 2009-06 Initial Plan Elements & Time Estimation

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

*Date: June 24, 2009 – September 10, 2009*

## Remark

This is the initial plan. The plan changed during the project. You will find the changed plan in a

different document. But the initial plan still matters for overview of the project.

## Products

- Time Planning for New Computer Language Functional Design

- Idea Box processed (over 60 pages of ideas)

- Black Box article group

## Project Steps

- Setup project folders **(1)**

- Time planning for super-project New Computer Language Functional Design **(3)**

- Pick theme **(0)**

- Make goal description **(2)**

+ other startup issues

- Process idea box **(4)**

- Work out theme

- Reach goal **(3)**

- Organize ideas

- Work out the implementation in mind now

- Finishing touch **(2)**

- Cross out ideas

- Wrap up **(1)**

## Time Estimation

At first glance, it was estimated that it should take 1 week, 10 days tops.

It is a reverse time-planning. You might not make it.

|  |  |
| --- | --- |
| Total Points: | **16 points** |
| Estimated Velocity: | **1¼ hours / point** |
| Time: | **20 hours**  **1½ weeks** |