# Circle Language Spec Plan | Planning + Black Box Spec Part A | 2009-06 | Initial Plan | Elements & Time Estimation

## Remark

This is the initial plan. The plan changed during the project. You will find the changed plan in a different document. But the initial plan still matters for overview of the project.

## Products

- Time Planning for *Circle Language Spec*

- Idea Box processed (over 60 pages of ideas)

- Black Box article group

## Project Steps

- Setup project folders **(1)**

- Time planning for super-project *Circle Language Spec* **(3)**

- Pick theme **(0)**

- Make goal description **(2)**

+ other startup issues

- Process idea box **(4)**

- Work out theme

- Reach goal **(3)**

- Organize ideas

- Work out the implementation in mind now

- Finishing touch **(2)**

- Cross out ideas

- Wrap up **(1)**

## Time Estimation

At first glance, it was estimated that it should take 1 week, 10 days tops.

It is a reverse time-planning. You might not make it.

|  |  |
| --- | --- |
| Total Points: | **16 points** |
| Estimated Velocity: | **1¼ hours / point** |
| Time: | **20 hours**  **1½ weeks** |