# Circle Language Spec Plan Events Spec 2010-05 Evaluation

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

*Date: May 14, 2010*

## Evaluation

The time expenditure was quite low: 18 hours.

The articles look quite good. It is complete and it just makes sense.

The strategy was good: do the most easy topic, use existing material as inspiration for a topic list, start over and later use existing material as a cross-out list.

The hard part was the obsessiveness and trying to get enough sleep at night.

Apart from that I can not think of anything that went wrong.

What might have helped is that the picture of the rest of the language is getting clearer.

Try to have the same strategy in the next project, if it works there, but be open to other approaches if the situation requires a different one.

## Future

What will happen now is that I will make a new parent project description, basically replanning all my software development activities for the time to come.

These activities will include updating document templates, studying and doing New Compute Language Functional Design projects.

## Eventual Time Cost

May 10, 2010 – May 14, 2010

5 days

18 hours of work