## Circle Language Spec Plan Get Clearer View over Difficult Topics 2008-04 Project Summary (In Scope)

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

### Super-Project

Document Computer Language

### Means

It was thought, that getting a clearer view would mean writing articles for the following topics:

- Diagram Expression

### Date & Time

(This includes out-of-scope work, removed from this document.)

April 13, 2008 – May 27, 2008

6 weeks and 3 days

94 ½ hours of work

### Products

The following topics got fully worked out articles:

- *Basic Diagram Elements*

version *2008-05-20 00 1.0*

- ***40*** articles about Coding Principles and their Diagram Expression

(see project Diagram Expression Specs)

(2 of them not finished)

- ***6*** *articles about* Coding Concepts and their Diagram Expression

(see project Diagram Expression Specs)

(only a selection, and 1 of them not finished)

### Sub-Projects

The work was split up into ***4*** sub-projects, only one of which is still part of the scope of Circle Language Spec.

- Diagram Excpression Specs

After that, I reconsidered my goals.