## Circle Language Spec Plan 2008-06 Command as a Concept Spec Project Summary

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

*Date: June 21, 2008 – December 23, 2008*

### Goal

Document the implementation of commands as a concept, and a chapter about parameters.

The original goal also included input, output and throughput, automatic execution order, and how that might solve concurrency issues, but that was postponed to another project.

Notwithstanding IO was taken out of the project, preparation was done for it in this project anyway. Because IO parameters and command IO are dependent on assignment, and assignment is dependent on the system interface, the topics about the system interface and assignment were also fully worked out.

The project proved to be so much work, it was split up into 6 sub-projects.

### Super-Project

New Computer Language Functional Design

### Date & Time

June 23, 2008 – October 1, 2008

3 months and 1 week

282 hours of work

### Sub-Projects

The work was split up into the following ***6*** sub-projects:

*Clarify Command as a Concept*

*Document System Objects Articles*

*Document Assignment Articles*

*Document Commands Articles*

*Organize Computer Language Ideas (1)*

*Document Parameters Articles*

### Products

See sub-project descriptions.