# Circle Language Spec Plan Planning + Black Box Spec Part A Eventual Plan Elements

***-***

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

*Date: June 24, 2009 – September 10, 2009*

*Document Status: Finished*

Version: XXXX-XX-XX XX

Template: Software Development Elements & Time Estimation Template.doc

## Remark

This is the eventual plan. The plan changed during the project. The initial plan can still be found in a different document.

## Products

- Time Planning for New Computer Language Functional Design

- Idea Box processed (over 60 pages of ideas)

- Black Box article group

- Redone System Objects article group

- Redone Assignment article group

## Project Steps

- Setup project folders

- Time planning for super-project New Computer Language Functional Design

- Pick theme

- Make goal description

+ other startup issues

- Process idea box

- Work out Black Boxing

- Organize ideas

… Work out article texts

… Redo System Objects & Assignment

… Cross-out a lot of material

- Wrap up