# Circle Language Spec Plan Review by Ramses 2009-08 Small Plan

***-***

*Author: JJ van Zon*

*Location: Oosterhout, The Netherlands*

*Date: July 29, 2009 – August 18, 2009*

*Document Status: Under Construction*

Versie: XXXX-XX-XX XX

Template: Software Development Goal Description Template.doc

## Parent Project

*New Computer Language Functional Design*

## Goal

Goals I have with letting my brother review the material are:

- Check accessibility of material

- Get an opinion about the material

- Get more respect for what I do from family

## What Do I Expect?

I expect it to not be so accessible right now, though. A lot is just under construction and needs a redo.

I also expect it to be too much to just look into for a couple of hours, even to flip through the folders here and there.

## General Planning

Preparation:

- Make small plan

- Review it yourself

- What do I expect?

- Determine how to present things.

- Make main project descriptions more concise.

> Also integrate the Microsoft Certification and getting a new job everywhere within the main project descriptions.

Presentation:

- First say this:

Some stuff is stull under construction,  
but most of it is accessible and finished

It is all sort of a secret. Do not go off to companies, or put details about it on the internet.

‘Code name’ for the whole package of software is Software System.

‘Code name’ for the new computer language is ‘the new computer language’.

The eventual names I have in mind are: Circle for the new computer language and the whole package of software would be named Collection. (but those names are a secret).

- Let Ramses discover the material for himself,  
to check if the material is easily accessible.

- But soon start showing him the main projects and the main products.

- Specific things to show :

- Project plans: **(4)**

- New Computer Language Functional Design, Project Steps & Time Planning

- New Computer Language Functional Design, Goal & Approach

- Document Software System

- Software System

- Documentation: **(10)**

- Software System Contents

- Software System Introduction

- Code

- Basic Diagram Elements

- Automatic Containment

- Fundamental Principles

- Coding Concepts

- Editing Concepts

- Controls

- Controls Concepts

- Software: **(9)**

> Explaining the existing *software* is *much* harder.

> All the files are read-only and that is going to be a problem for some of the software.

- Creator 2.0 software

“Het ging bij Creator 2.0 zeker niet om de perfectie.

Het ging erom het zo makkelijk mogelijk goed werkend te krijgen.”

- Sound 2.0

- Math Objects XXXX-XX-XX XX

- The code

- The code is not perfect yet

- How it is reprogrammed within itself

- Do not expect it to be easy

- Creator 0.9 software

- Sound 0.9

- Graphics Objects 0.9

- Math Objects 0.9

- The code

- Its being based on a code generator

- Its being concept-oriented

- Perhaps the custom code tags

- VB6 Generator 0.9

- C++ Generator 0.9

/ Don’t do:

- Maybe make a backup

> Don’t do that.

> Word always asks to save changes even if you have not changed anything, so just in case make everything read-only.

/ Maybe a video recording tool

/ Get as much as possible in shape for review?

## Reflection

We covered the project plans, the documentation, but not the software.

The documentation was clear and well organized.

It was easy to pick up by someone as smart as Ramses.

The version folders were immediately clear.

The documentation of the Software System framework introduction was covered almost completely.

Also the planning was completely discussed.

We did not cover the documentation of the new computer language litterly.

We covered several coding concepts through a discussion about the language.

The following concepts were covered:

- Basic Diagram Elements

- Automatic Containment

- Objects

- Classes

- Interfaces

- Black Boxing

- Connectors & Connections

- Access Marks

- Execution Control

- Commands

- Parameters

- Globality

- Lists

- Values

It is amazing we got to cover so much. What you can see, is that the topics that automatically get attention when you introduce someone to the language through discussion, are the topics that are either completely worked out on paper, or completely clear in my head. That is good. That means that the most important stuff is worked out.

Reflection on the goals:

- Check accessibility of material

- Get an opinion about the material

- Get more respect for what I do from family

The material proved to be *very* accessible. Phew.

I did not get a real opinion about it from Ramses, but I probably will get it in the future.

Respect from the family is probably just pending. But I guess my father was more convinced now.

Next to it being fun to be discussing the diagram notation, there were also a couple of tips he had:

- Do not call it ‘Legacy’. It is belittling. Find a better name for it.

- Integration layer: can be interpreted as integration within the system. It is about ‘outward’ integration. Possibly find another term for it,

- The first diagram in Basic Diagram Elements is ineffective. ‘It could be an elephant.’ Find a more concrete example. Something that is something for real.

- ‘Analogy to the real world’ unnecessary

I will probably get more tips from Ramses in the future.

## Eventual Time-Cost

2 weeks

August 10, 2009 – August 24,2009

9 hours